[image: image1.png]Program
Management Office Intranet

e





Framework Rules
 Document


A Project Framework defines agreements made by the Marvel project team as to how the team will operate.  It should clarify the expectations of the Marvel project participants and insure that important decisions are made early and documented.  

The Core Team should participate in drafting and finalization of the Framework Rules.  The decisions made in this meeting do not need to be unanimous.  Fill in the decisions below by typing the answers beneath the headings as listed.  

	Planning Decisions
	Completed By
	Date

	
	
	


PLANNING: 

Development

· Who is responsible for developing the project plan?

· If more than one person, who should be involved?

· What are the specific roles and responsibilities of each participant?

· What does the plan include?

· Does it meet customer’s/management’s needs?

· What product or service life cycle will it follow?

· Will meetings be needed to define the project plan?

· When and where should they be held?

· Who will attend?

· Who needs to be informed of decisions made?

· How will they be kept informed?

· Will a list of terms be distributed for better comprehension?

· Is there a plan to continuously improve our management of the project?

· Is there past experience on similar projects?

· How can we use it?

Planning Output
· What are the outputs from the planning process?

· In what format will they be presented?

· How detailed should they be?

· Who needs to receive them?

· Who is responsible for them? Planning Output

· How will we know that each output is completed?

· Who will assess the quality of each output?

· Who needs to approve and sign off at the completion of each output?

· How will we know that it has been signed off?

Project Tools
· What project management tool(s) are we going to use?

· What equipment is required to support the tool(s)?

· Will all sub-projects use the same tool?

· Who will operate the chosen tool?

· Who will enter planning and tracking information?

· Who will need training to operate the tool?

· Who will provide technical support for the users of the tool?

· What additional software do we need in order to support the project management tool?

· For financial related issues?

· For action items, follow-up, etc.

· For documentation.

TRACKING DECISIONS

Tracking

· How will we assess progress?

· How will we get data from the project team members and others about the progress of each activity?

· How often will we get this data?

· At what level of detail will we track the project?

· Who will assess the impact of each variance?

· Progress Review Meetings

· What types of meetings will we hold? (e.g. general, top level, activity specific, etc.)

· Where will they be held?

· How often will they be held?

· What’s the process for calling an emergency meeting?

· Who will define the strategy and method for managing meetings effectively?

· Who will run these meetings?

· Who will produce an agenda to be distributed before each meeting?

· How will the meetings be run?

· Who should be included in each type of meeting?

· In what format should the meeting information be presented?

· Who will keep minutes of the meetings?

· Who will produce them?

· To whom should they be distributed?

Reporting

· What project reports will be generated?

· Who will generate, analyze and distribute them?

· To whom should they be distributed?

· What content is appropriate for each audience?

· How detailed should status reports be for each audience?

· What formats (tabular, narrative, graphic) communicate best to each audience?

· What criteria will we use to define an exception for exception reporting (e.g. deviation, spot light, urgent action, etc.)?

· Who initiates these reports?

· Who will receive and analyze exception reports?

· Note: Exceptions may be defined differently depending on the roles and levels of people to whom they are addressed.

PRACTICES DECISIONS

Project Files

· What should the project file contain?

· How will all project information be kept?

· Who will create the project file?

· Who will update and maintain it?  Will changes to the file be allowed?

· If so, by whom?  Has a filing system been set up for all documents?

· Where will the file be located (on-line, paper copy, library, etc.)?

· Who will have access to the file (to update, change for information only, etc.)?

· For how long will the file be kept after project completion?

· Who will keep it after project completion?

· How will it be used?

· Where will it be stored?

Managing Change

· When will the plan baseline be frozen?

· Who will make the decision to freeze the plan?

· What will the decision to freeze it be based on?

· What criteria will we use to define change (e.g., design changes, baseline changes, schedule changes, etc.)?

· Who will define the change management process we will use?

· Who will maintain the change log?

· Who will have change approval authority?

· What documents will be presented for change approval?

· How will we document approved plan changes?

· How will we assess the impact of changes?

· Who will set adaptive actions?

· How will we track the effectiveness of these adaptive actions?

· How will we decide whether to update the baseline plan?

· How much deviation from the plan are we willing to accept before doing a total reschedule?

· How will we link revision to the change management process?

· Continuous Improvement/Project Assessment

· Will a project assessment meeting be held?

· Who will attend?

· What subjects will be addressed?

· How often during the project life will an assessment be done?

· How will we document the project assessment so that others can learn from our experience?

· What information should be kept to provide a historical basis for continuous improvement?

Project Lifecycle

· Which lifecycle will be used?

· Is there a standard (common) lifecycle?

· Are we going to define one for this project?

· Who is responsible for defining it?

· By when should it be fully defined?

· What is the release plan process for this project?

· Is the product release part of this project?

· Who owns the release plan?

· By when should the plan be fully defined?

· Who has the authority to approve it?

RELATIONSHIP DECISIONS

Ownership

· What departments or organizations will we need to interact with during the life of the project?

· What are the roles and responsibilities of each organization (reviewer, approver, creator, etc.)

Communication

· How do we communicate?

· Among ourselves (project team) and with others outside the team?

· How frequently do we need to communicate?

· How will we keep all involved parties informed of deliverables, schedule dates, expectations, problem areas, etc.?

· Are there specific communication milestones dates or intervals?

· What information will and will not be exchanged?

Escalation

· What is the process we will use to resolve disagreement?

· What is the conflict resolution process?

· What is the standard decision making process?

· What is the escalation process we will use for making decisions?

· Who has final decision making authority?

· Who decides when to escalate a problem?

Enterprise Confidential

1

[image: image1.png]